## Slide 1
REFLECTION
Project 109 — Quarto Game
Software Systems | TCS Module 2 | 2025/2026
TECH STACK
Java 17+
Gradle Build
Socket Networking
JUnit 5 Testing
AI Engine

## Slide 2
INITIAL DESIGN
Design Choices That Worked
Separation of application is applied well
The whole flow of the program is accurate based on initial designs
Added GameSession to easily broadcast move and connection changes to listeners
AI has its own application to differentiate between a player and AI easier
Design Decisions
MVC Design pattern
Strategy pattern for AI
Everything used was what we planned from the start
If We Started Again...
Migrated to Gradle from the beginning — testing progress halted when it happened
Used the GameSession concept earlier since it made notifying listeners easier
Split tests into unit tests and whole system tests instead of one file

## Slide 3
DESIGN ALTERNATIVES
Our design alternatives were minimal — everything that we used was what we had originally planned from the start of the project.
Key Design Patterns
MVC — Model-View-Controller for clean separation of game logic, display, and input
Strategy — Pluggable AI strategies allowing multiple algorithms
Observer — GameSession broadcasts moves and connection changes to listeners
Client-Server — Socket-based networking with custom protocol

## Slide 4
PROCESS
Dividing Tasks
How We Divided Work
Created to-do lists for each other
Kept each other updated on progress
Collaboration Practices
Regular check-ins and updates through WhatsApp and Discord
Met up periodically to update each other and code together
What Went Well
Design was mostly done before the break, so the first few weeks were relaxing
The end result is more than satisfactory

## Slide 5
CHALLENGES
Code Understanding — Since we separated the tasks, it took time to read and understand each other's code, which caused miscommunications and errors
Communication Gaps — We could have been more communicative about our design choices during development
Late Task Management — We started making a to-do list quite late into the project; it could have been very useful from the beginning

## Slide 6
WHAT DID WE LEARN?
Ilia
I work well when there is already a set to-do list to follow
When looking at a project as a big task, I tend to procrastinate it
Gregory
I learned how to develop cool algorithms
I understood the importance of having detailed and complete diagrams
I also learned how to divide tasks efficiently to work better as a team

## Slide 7
THANK YOU
Project 109 — Quarto Game
Ilia and Gregory | Software Systems | TCS Module 2 | 2025/2026